ELEC5882M – MSc Individual Project Action Log:  Ziyan Wang

| Action ID | Date Opened | Action | Date Due | Supervisor Check | Status |
| --- | --- | --- | --- | --- | --- |
| 01 | 30/10/25 | Review project profiles and submit supervisor choice. | 01/11/25 | JRM | Complete |
| 02 | 18/11/25 | Confirm project topic (ESP32-based wind chill & fabric insulation system), hardware choice (Veroboard), LTspice/Simulink thermal requirements, and explore MATLAB Support Package for ESP32 and visualization. | 25/11/25 | PS | Complete |
| 03 | 05/02/26 | Resolve Scoping Document system submission and supervisor allocation issues. | 06/02/26 | PS | Complete |
| 04 | 09/02/26 | Confirm core hardware selectionand clarify group work division with focus on heat loss & wind chill sensing. | 15/02/26 | PS | Complete |
| 05 | 10/02/26 | Schedule and attend group progress meeting via Microsoft Teams at 3:00 PM. | 12/02/26 | PS | Complete |
| 06 | 16/02/26 | Select heating component (Bourns PWR220T 20W 100 Ω resistor) and review thermal loss calculation references. | 20/02/26 | PS | Complete |
| 07 | 17/02/26 | Finalize temperature sensors, MOSFET driver, gate/pull-down resistors, inline fuse, and thermal paste setup. | 20/02/26 | PS | Complete |
| 08 | 25/02/26 | Submit hardware schematic diagram and purchase requisition form for processing. | 27/02/26 | PS | Complete |
| 09 | 27/02/26 | Collect ordered components and start initial breadboard circuit testing. | 02/03/26 | PS | Complete |
| 10 | 02/03/26 | Coordinate metal cylinder machining with workshop, set up wind tunnel access, and build preliminary thermal heat loss simulation model in MATLAB/Simulink. | 09/03/26 | PS | Complete |
| 11 | 03/03/26 | Verify lab thermal temperature-measuring equipment and test heating resistor performance up to 45°C. | 06/03/26 | PS | Complete |
| 12 | 04/03/26 | Conduct preliminary cylinder cooling experiment with fan and verify thermal model logic. | 10/03/26 | PS | Complete |
| 13 | 05/03/26 | Consult supervisor regarding laboratory test setup, safety procedures, and risk assessment. | 12/03/26 | PS | Complete |
| 14 | 10/03/26 | Set up wind tunnel testing for fabric insulation samples at varying airflow speeds (0.5–5 m/s). | 17/03/26 | PS | Complete |
| 15 | 16/03/26 | Implement ESP32 wireless data logging (WiFi/UDP) to MATLAB for real-time tracking. | 23/03/26 | PS | Complete |
| 16 | 20/03/26 | Perform sensor calibration against precision lab reference thermometer. | 25/03/26 | PS | Complete |
| 17 | 14/04/26 | Draft Interim Progress Report structure and perform initial Simulink vs experiment comparison. | 24/04/26 | PS | Complete |
| 18 | 28/04/26 | Revise heat flux calculations and refine PID controller tuning based on supervisor feedback. | 05/05/26 | PS | Complete |
| 19 | 12/05/26 | Conduct wind tunnel thermal resistance (R-value) measurements across fabric materials. | 20/05/26 | PS | Complete |
| 20 | 02/06/26 | Develop MATLAB data processing scripts for automated wind-chill index calculation. | 10/06/26 | PS | Complete |
| 21 | 22/06/26 | Finalize hardware assembly and archive complete experimental dataset for final report. | 30/06/26 | PS | Complete |
| 22 | 08/07/26 | Outline final dissertation thesis structure and confirm chapter roadmap with supervisor. | 15/07/26 | PS | Complete |
| 23 | 16/07/26 | Draft and submit method statement document (method statement.doc) for supervisor review, and schedule Teams review meeting for 23/07 at 10:00 AM. | 23/07/26 | PS | Complete |
| 24 | 22/07/26 | Prepare final project poster and draft final report for preliminary supervisor review. | 28/07/26 | PS | Complete |
| 25 | 28/07/26 | Fill in updated Activity Log template, consolidate experimental data, complete Chapters 1–4 draft, check Teams/Outlook schedule, and submit complete Activity Log and draft report to supervisor for review. | 31/07/26 | PS | Complete |